BSE4104 Emerging Trends in Software Engineering

GROUP B -EVENING CLASS

Week 2 Progress Report:  Centenary Bank Customer Support AI Agent

Week: 7–11 September 2026

## Team Contributions

- Yusuf Mugoya: Foundation Model Selection

- Walusimbi Ashraf:  Prompt Specification

- Mariam Wambui: 10-case evaluation table

- Ssenoga Herman: Week 2 progress report

## Weekly Focus

“Build the smallest useful model-backed capability and establish a tested baseline before adding RAG or agents.”

This week the team integrated a foundation model into the Centenary helpdesk prototype, wrote and installed a versioned system prompt, and ran a baseline evaluation against it. No retrieval, tools, or human handoff were added — that is scoped for later weeks.

## 1. Model Selection

The team selected Google Gemini (gemini-2.0 Flash) via the Google AI Studio API, chosen for a generous no-cost tier (no billing risk for an 8-week student project), native function/tool-calling support needed for Week 4 ticket integration, and a context window well beyond the helpdesk corpus size. Latency is logged per request rather than estimated from vendor claims. Full detail is in the accompanying Model Selection Note.

## 2. Prompt Specification and Versioning

Prompt Specification v1.0 defines the assistant's role, task, context, constraints, output format, and a failure-behaviour table covering ambiguous requests, unverifiable bank-specific facts, out-of-scope questions, prohibited or unavailable actions, fraud/dispute cases, rule-override attempts, and empty input, timeout, rate-limit, and other API failures (the latter three handled by application code, not the prompt).

The corresponding system prompt is installed in SYSTEM_PROMPT (services/geminiService.js) and was matched to the v1.0 snapshot on 11 September 2026. At least two earlier iterations a baseline prompt and a banking-only correction are preserved alongside v1.0 in prompts/versions/, with evidence recorded in prompts/README.md, satisfying the requirement to version at least two meaningful prompt iterations.

## 3. Baseline Integration

The chat route and Gemini service send the system prompt plus a single user message per request, with no conversation history, document retrieval, live account data, or human-handoff mechanism matching the Week 2 single-turn baseline scope. Application-level handling is in place for empty input (HTTP 400), model timeout (HTTP 504 at a 60-second limit), rate limiting (HTTP 429), and other model failures (HTTP 502).

## 4. Baseline Evaluation

Eleven cases were run against prompt v1.0: greeting/scope identification, an out-of-scope university request, a general banking explanation, an unverifiable account-opening requirement, an exact-fee question, an account balance inquiry, a ticket-creation request, a suspected-fraud case, an instruction-override attempt, an ambiguous request, and empty-input validation. All 11 passed the model consistently declined unauthorized or out-of-scope actions, avoided inventing bank-specific facts, and redirected sensitive cases to official Centenary Bank channels. Full inputs, expected behaviour, and actual responses are in the accompanying 10-Case Prompt Evaluation Table.

## 5. Limitations and Risks Carried in to Week 3

- No document retrieval yet every response is an isolated single turn, so the model cannot verify or recall bank-specific facts.

- Evaluation results reflect manual review of 11 cases rather than automated regression testing.

- Free-tier rate limits could throttle demo traffic if usage spikes beyond development-scale testing.

## 6. Next Steps (Week 3 Preview)

- Introduce retrieval (RAG) over approved helpdesk documents so bank-specific answers can be grounded rather than deferred to official channels.

- Make the application answer from a controlled, traceable knowledge source instead of relying only on model memory.