Week 5 Progress Report

Agent Architecture and Bounded Autonomy

| Item | Details |
| --- | --- |
| Project | Centenary Bank Helpdesk Agent |
| Course | BSE4104 Emerging Trends in Software Engineering, Group B |
| Week | Week 5: Agent Architecture and Bounded Autonomy |
| Deliverables | Agent Architecture, Agent Task Contract, workflow implementation, execution traces |

# 1. Summary

Weeks 3 and 4 produced a RAG pipeline and a ToolOrchestrator that validates and runs one tool call at a time, with a human choosing each next step. This week the group added an AgentController that makes that decision inside a bounded loop: the model proposes one action, and trusted code checks, executes, counts and stops it. The Week 4 ToolOrchestrator and tool functions were reused without changes.

# 2. Work CompletedAgent architecture: defined the new components (AgentController, planner adapter for Gemini, action gate, simulated human approval gate, trace recorder), the one-pass loop (Sense, Plan, Act, Observe, Stop or re-plan), and a table separating what the model may do from what only code may do.

- Agent task contract: specified scope, the five approved tools, the state contract, limits (4 iterations, 1 safe retry), 10 stop conditions, 10 terminal outcomes, human hand-off rules and failure/recovery behaviour.

- Workflow implementation: implemented the bounded agent loop so the controller owns state, increments the attempt count, gates each plan, calls tools only through ToolOrchestrator, and selects the terminal outcome.

- Execution traces and reporting: recorded three scenarios (below), written per iteration to evidence/traces/week5/ and summarised in this report.

# 3. Key Design Decisions

- Identity and approval are never model output: customer_id, auth_level, request_id and the approval token are set by trusted code, and any plan that includes them is rejected.

- A status of success does not always mean the request succeeded. get_ticket_status returns success with status_code UNAUTHORIZED for another customer's ticket, so the Observe step reads status first, then status_code.

- Escalation approval is its own step before the tool call, because the orchestrator binds the token before the human_approved check. The gate issues a single-use token tied to the exact case reference, reason and urgency.

- unexpected_response is never retried, since create_support_ticket writes to the ticket store before the malformed response, and a retry would duplicate the ticket. service_unavailable is retried once, inside the same iteration.

# 4. Execution Traces

| Scenario | What happened | Outcome | Bounded autonomy shown |
| --- | --- | --- | --- |
| 1. Planner output failure | Planner returned invalid JSON in all four iterations; gate rejected each (rejected_bad_json); no tool was called. | ITERATION_LIMIT_REACHED | Invalid plans rejected; stopped at the iteration limit. |
| 2. Ticket status check (CS-10245) | Plan check_ticket_status approved; get_ticket_status called with CS-10245 and returned OK. | TICKET_STATUS_RETURNED | Used an approved tool and stopped once the result was obtained. |
| 3. Service status check (ATM): failure and re-planning | Iteration 1: get_service_status called with ATM and returned invalid_arguments. Iterations 2 to 4: invalid JSON, rejected by the gate. | ITERATION_LIMIT_REACHED | Attempted recovery after a tool error, but the recovery did not succeed. |

# 5. Individual Member Contributions

| Member | Contribution | Details |
| --- | --- | --- |
| Wambui Mariam | Architecture | Agent architecture document and diagram: new vs reused components, loop steps, control boundaries, result-to-next-step mapping, escalation approval flow and trace record format. |
| Walusimbi Ashraf | Agent task contract | Agent Task Contract: scope, approved tools, state contract, limits and guardrails, stop conditions, hand-off rules, failure/recovery table and terminal outcomes. |
| Mugoya Yusuf | Implement workflow | Implementation of the bounded agent loop (AgentController, planner adapter, action gate, approval gate, trace recorder) on top of the Week 3 and 4 code. |
| Ssenoga Herman | Execution traces and progress report | Captured the three execution traces and compiled this Week 5 progress report. |

# 6. Challenges and Observations

- The planner returned invalid JSON in every iteration of Scenario 1 and in iterations 2 to 4 of Scenario 3. The gate handled this safely, but the model never recovered, so planner output reliability is the main weakness seen this week.

- In Scenario 3 the first ATM call failed with invalid_arguments, and the agent did not correct the arguments, so no service status was returned.

- The contract asks for a successful grounded resolution, a ticket workflow, and a failure/recovery case. The traces cover a ticket status check and two failure cases; a grounded-answer trace and a ticket-creation trace are still to be captured.