# PROJECT CHARTER

## Banking Customer Support AI

Course: BSE4104 (Emerging Trends in Software Engineering)
Project Duration : 8 Weeks
Project Type : AI-Native and Agentic Engineering Capstone Project

### 1. Project Background

Banks receive many questions from customers every day about services such as how to open up an account, how to get ATM cards, how they can use mobile banking, whether they are legible for loans, if they can make certain payments and other banking procedures. Many of these questions are repeated, yet customers may still have to search through websites, contact customer care or visit a bank branch to get the information they need.

Some customer problems also require more than a simple answer. For example, a customer may report a failed ATM transaction or a problem accessing mobile banking. In such a case, the issue may need to be recorded, checked and forwarded to a bank employee for further help.

Our project proposes a Banking Customer Support AI Agent that can help customers find reliable information and guide them through selected support processes.

The system will use approved banking information to answer questions. It will also be able to use a small number of controlled tools to perform simple support tasks such as recording a customer request or checking the status of an existing request.

The agent will not make financial decisions or perform real banking transactions.

### 2. Problem Statement

Bank customers often need help understanding banking products, requirements and procedures. Finding this information can take time, especially when it is spread across different pages or just included in a long list of Frequently Asked Questions (FAQs).

Traditional FAQ systems can answer common questions, but they normally cannot follow a customer’s problem through several steps. On the other hand, allowing an AI system to freely perform banking actions would create serious security and financial risks.

There is therefore a need for a system that can provide useful customer support while keeping sensitive and financial actions under human control.

### 3. Target Users

The main users of the system will be bank customers who need information or customer support.

A second important user will be the bank customer support officer. The officer will receive cases that the AI cannot safely complete or that require human approval.

For this academic project, both customers and bank staff will be represented using test accounts and sample data.

### 4. How AI Adds Value

AI is useful in this project because customers do not always ask questions using the exact words found in banking documents.

For example, one customer may ask:

“What do I need to open a savings account?”

while another may ask:

“Which documents should I carry if I want to open an account?”

Although the wording is different, the intention is similar. The AI can understand these different ways of asking questions and retrieve the relevant information.

AI will also help the system understand the customer’s request and decide which approved support step should come next.

However, AI will not be responsible for important banking rules such as authentication, permissions, transaction validation or financial approval. These will remain controlled by normal software rules or human staff.

### 5. Proposed System Scope

#### In Scope

The prototype will be able to:

- answer questions about selected banking products and services

- retrieve information from approved banking documents

- show or reference the source of important information

- identify the type of customer support request

- Submit the customer request to a simulated support system

- check the status of a test customer request

- maintain the state of an ongoing customer interaction and

- hand over unsupported or sensitive requests to a human officer.

A possible support workflow will be:

Customer Request → Understand Request → Search Banking Information → Decide Next Step → Use Approved Tool if Needed → Check Result → Respond or Hand Over to Human

#### Out of Scope

The system will not:

- transfer, withdraw or deposit real money;

- make payments;

- approve or reject loans;

- calculate real customer credit scores;

- change passwords, PINs or sensitive account information;

- give final financial advice;

- access a bank’s confidential production database; or

-    make important financial decisions without a human.

### 6. Assumptions and Constraints

The project will be developed within the eight-week academic period, so the system will focus on a small number of banking services rather than attempting to represent an entire bank.

The project assumes that enough public banking information is available to build a small knowledge base for testing.

Because the team does not have access to a real bank’s internal systems, customer records, transactions, support cases and similar information will be simulated.

The quality of the system will also depend on the selected AI model, available computing resources, internet access and the quality of the documents used in the knowledge base.